Pragmatic GRC™

IG-01
Navigate Implementation Guide — Execution Log

Operational Record | Based on Chapter 8.2, The Four Implementation Guides

Establish operational visibility and governance.

# Document Information

| Organization | Orrville Medical Associates |
| --- | --- |
| Prepared By | Linda Foster |
| Approved By | Dr. Michael Bennett |
| Primary Living Document Supported | F-001 Master Asset Register |
| Period Covered | July 1, 2026 – August 15, 2026 |
| Next Scheduled Use | Ongoing; reinforced monthly via G-002, Section 2 |

# 1. Trigger for This Cycle

Two events triggered Navigate this cycle: (1) standing up the practice's GRC program required a full asset discovery and inventory baseline, and (2) a follow-up review in August 2026, prompted by a case study on domain expiration risk, surfaced a previously untracked asset — the practice's own domain name.

# 2. Primary Objective

Maintain complete visibility into your technology, data, vendors, and business systems.

# 3. Key Tasks Addressed This Cycle

☑ Constant asset discovery, network sweeps, and live inventory validation

☑ Rigorous data classification mappings (Public vs. Internal vs. Confidential)

☑ Rapid identification and elimination of vendor lock-in and shadow IT platforms

☑ Maintaining sovereign, internal control over root administrative keys and corporate registrar credentials

# 4. Participants

| Name | Role | Involvement |
| --- | --- | --- |
| Dr. Michael Bennett | Business Owner (Primary) | Approved final asset classifications for clinical systems |
| Linda Foster | Operations Manager (Primary) | Led inventory discovery and maintains F-001 |
| Summit IT Partners | MSP (Supporting) | Provided technical inventory of network devices, endpoints, and cloud tenant configuration |
| Dr. Sarah Whitfield, Amanda Cole PA-C, David Nguyen PA-C | Department Representatives (Supporting) | Confirmed clinical device and application usage |

# 5. Actions Taken

| Date | Action | Owner | Outcome |
| --- | --- | --- | --- |
| 07/01/2026 | Conducted full technology and vendor discovery across clinical and administrative operations | Linda Foster / Summit IT Partners | 26 assets documented in F-001 |
| 07/01/2026 | Classified data assets by sensitivity (PHI, financial, operational) | Dr. Michael Bennett / Linda Foster | Confidentiality ratings assigned in F-001 |
| 08/15/2026 | Reviewed a real-world case study on domain expiration risk during a governance discussion | Linda Foster | Identified that the practice domain name was not tracked as an asset |
| 08/15/2026 | Confirmed registrar access and ownership; added asset to inventory | Linda Foster / Summit IT Partners | A-027 added to F-001; R-019 opened in R-003 |

# 6. Deliverables Produced

| Deliverable | Status | Reference |
| --- | --- | --- |
| Updated Master Asset Register | Complete | F-001 (30 assets) |
| Complete Software Inventory | Complete | F-001 (Cloud Service & Software categories) |
| Vendor Inventory | Complete | F-001 (Vendor category) + F-002 Vendor Security table |
| Business Process Inventory | Complete | F-001 (Business Process column) |
| Asset Owners | Complete | F-001 (Business Owner / Technical Owner columns) |
| Critical Asset Classification | Complete | F-001 (Criticality column) |

# 7. Common Mistakes Checked Against

| Mistake to Avoid | Present? | Notes |
| --- | --- | --- |
| Forgetting cloud applications | Not Present | All SaaS systems (EHR, scheduling, billing, portal) documented |
| Ignoring SaaS subscriptions | Not Present | Confirmed during discovery |
| Not assigning ownership | Not Present | Every asset has a Business Owner and Technical Owner |
| Treating the inventory as a one-time exercise | Partially Present | Addressed by adding the domain name mid-cycle; recurring review now reinforced via G-002 |

# 8. Success Check

| Criterion | Status | Notes |
| --- | --- | --- |
| Every business-critical asset has an owner | Met |  |
| Every critical vendor is documented | Met |  |
| Every business system appears in the Asset Register | Met |  |
| Leadership can answer “What do we own and what depends on it?” | Met |  |

# 9. Next Steps / Carry-Forward Items

Continue the monthly asset review via G-002, Section 2, to catch gaps like the domain name before they become incidents.

# Related Pragmatic GRC™ Resources

• F-001 Master Asset Register

• R-003 Risk Assessment Worksheet

• F-002 Unified System Security Plan

• G-002 Monthly GRC Heartbeat™ Checklist