Pragmatic GRC™

IG-02
Fortify Implementation Guide — Execution Log

Operational Record | Based on Chapter 8.2, The Four Implementation Guides

Strengthen technical protection and security controls.

# Document Information

| Organization | Orrville Medical Associates |
| --- | --- |
| Prepared By | Linda Foster |
| Approved By | Dr. Michael Bennett |
| Primary Living Document Supported | F-002 Unified System Security Plan |
| Period Covered | August 12, 2026 – August 31, 2026 |
| Next Scheduled Use | Next vulnerability discovery, or routine quarterly maintenance |

# 1. Trigger for This Cycle

A phishing-driven credential compromise (see C-001 Incident Response Playbook) on August 12, 2026, prompted an immediate Fortify review of identity controls, email filtering, and MFA coverage across the practice.

# 2. Primary Objective

Implement and maintain the technical safeguards that protect your business.

# 3. Key Tasks Addressed This Cycle

☑ Enforcing global Multi-Factor Authentication (MFA) and Single Sign-On (SSO) architectures

☐ Executing strict, under-14-day staging and deployment windows for critical security patches

☑ Restricting day-to-day user access using the principle of least privilege

☑ Hardening local employee endpoints, production cloud spaces, and virtual networks

# 4. Participants

| Name | Role | Involvement |
| --- | --- | --- |
| Summit IT Partners | MSP (Primary Owner) | Executed technical remediation: password reset, sign-in log review, email filter tightening |
| Linda Foster | Operations Manager (Supporting) | Coordinated staff communication and verification |
| Dr. Michael Bennett | Business Owner (Supporting) | Approved incident classification and closure |

# 5. Actions Taken

| Date | Action | Owner | Outcome |
| --- | --- | --- | --- |
| 08/12/2026 | Confirmed MFA blocked the unauthorized EHR login attempt | Summit IT Partners | Verified via access log (see C-001 Evidence Log) |
| 08/13/2026 | Reset compromised account credentials | Summit IT Partners | Account secured |
| 08/20/2026 | Verified MFA enforced on 100% of accounts, no exceptions | Linda Foster | CA-003 closed (see C-001) |
| 08/31/2026 | Tightened Microsoft 365 email filtering rules | Summit IT Partners | CA-002 in progress |

# 6. Deliverables Produced

| Deliverable | Status | Reference |
| --- | --- | --- |
| Updated Unified System Security Plan (SSP) | Complete | F-002 Security Controls table |
| Current access control records | Complete | F-002, Section 5 (Identity & Access Management) |
| Multi-factor authentication (MFA) verification | Complete | Confirmed 100% coverage, no exceptions |
| Patch management status | Partial | Monthly compliance reporting requested from MSP (R-012) |
| Backup verification results | Referenced | See IG-03 Sustain |
| Vulnerability remediation plan | Complete | C-001 Corrective Action Tracker (CA-001 – CA-003) |
| Third-party security review documentation | Partial | MSP security attestation requested (R-006) |

# 7. Common Mistakes Checked Against

| Mistake to Avoid | Present? | Notes |
| --- | --- | --- |
| Assuming your MSP handles everything without verification | Not Present | Linda Foster independently verified MFA coverage |
| Focusing only on technology while ignoring user access | Not Present | Access review included in the response |
| Delaying security updates because “nothing has happened” | Not Present | Response initiated the same day |
| Forgetting to review cloud-based applications and services | Not Present | Microsoft 365 and the EHR were both reviewed |
| Implementing security controls that employees routinely bypass | Monitoring | To be reinforced via IG-04 Cultivate training |

# 8. Success Check

| Criterion | Status | Notes |
| --- | --- | --- |
| Critical systems are protected using current security controls | Met |  |
| Administrative access has been reviewed | Met |  |
| Critical vulnerabilities have assigned remediation plans | Met |  |
| Backups have been verified | See IG-03 | Sustain cycle covers backup verification |
| Security documentation reflects the current environment | Met |  |
| Leadership has confidence assets are appropriately protected | Met |  |

# 9. Next Steps / Carry-Forward Items

Complete CA-002 (email filtering tightening) by 08/31/2026; request the MSP's patch compliance report per R-012; request a formal MSP security attestation per R-006.

# Related Pragmatic GRC™ Resources

• F-002 Unified System Security Plan

• C-001 Incident Response Playbook

• R-003 Risk Assessment Worksheet

• G-002 Monthly GRC Heartbeat™ Checklist